**Book of Work – Status Update**

|  |  |  |
| --- | --- | --- |
| **Task** | **Description** | **Status** |
| **Anaplan Report Base File Preparation** | Created and updated the Anaplan Consolidated report. | ✅ Completed (03-Mar) |
| **Anaplan Rate File** | Automated Python script to generate the Rate Card based on RTN + Country + GCB level. | ✅ Completed (03-Mar) |
| **Anaplan Report Sample Split File** | Created a sample file for submission to Vlima. | ✅ Completed (07-Mar) |
| **Anaplan Report Splits by L3 and Region** | Developed a macro for generating multiple split files by L3 and Region. The latest split was sent to Anshul & team. **(Macro is slow; Python implementation is advisable.)** | ✅ Completed (13-Mar) |
| **Billing File Update** | Updated and sent the Billing file as per the request. | ✅ Completed (17-Mar) |
| **Code Updates for New L2/L3 Changes** | Updated existing scripts to reflect changes in L2/L3 structures. | ✅ Completed |
| **Leavers Process** | Adjusted the process to align with new L2/L3 changes. | ✅ Completed (12-Mar) |
| **Transaction Listing** | Modified to reflect structural updates. | ✅ Completed (11-Mar) |
| **JML File** | Under review by Ritu/Himangi. | ⏳ In Progress |
| **GIRS Activity** | Developed a consolidated file with control checks. **Awaiting input files and SOP from Sandipan/Nachiketa.** (Discussed in person) | 🔄 Pending (30-Mar-2025) |
| **Cost Template** | Discussion held with Priyanka. Considering Saqib’s file as the base. **Chandra suggested pausing work as he has an alternative approach but needs time to finalize.** | ⏳ On Hold |
| **SOD Process Walkthrough** | Reviewed process with Rav Prasad. **No automation scope identified due to dependency on multiple tools (Atlas, GIAM, EIM). Manual intervention required.** | ❌ No Scope |

This **concise format** ensures clarity, highlights **pending actions**, and differentiates tasks that are **completed, in progress, on hold, or not feasible**.

Let me know if you want any refinements! 🚀