Perfect, Kirti — I’ll help you structure a crisp, management-ready Automation Book of Work (BoW) deck for this month. Based on your update and preferred format, here’s a draft you can plug directly into your slide or one-pager:

## 📊 Automation Book of Work – October 2025

### 🕒 Project Status Updates

| Project | Previous Status | Current Status | Expected Trend |
| --- | --- | --- | --- |
| Billing Recharges Automation | Phase 2 complete | Fully delivered | Stable |
| Cost Templates Generation | Parallel run | Delivered | To be adopted |
| TL Consolidation Tool | Parallel run | Delivered | Team onboarding |
| Anaplan Split Report | Enhancement scoped | Delivered | Stable |
| HC Walk Tool | Weekly version live | Monthly extension in progress | On track |
| Hybrid Workstyle Dashboard | Phase 1 scoped | Phase 1 released for review | Iterative rollout |
| Hiring Review Prep Tool | Enhancement scoped | Enhancement in progress | On track |
| TPOKC Validation Tool | Manual process | Partial automation scoped | In progress |
| VMO Dashboard (HBEU/HBCE) | Manual prep | Scoping automation | In progress |

### 🧭 Executive Summary

- Delivered three major automation tools with combined annual savings of 456+ hours

- Tools now generate consistent, validated outputs with minimal manual intervention

- Parallel runs initiated for TL and Cost Template tools to support team onboarding

- Multiple enhancements completed across Anaplan, HC Walk, and Hiring Review workflows

- New requests scoped for TPOKC and VMO dashboards

### ✅ Achievements – October

- Billing Recharges Automation: Completed all phases; 228 hrs saved annually

- Cost Templates Tool: Delivered; 120+ hrs saved annually (parallel run)

- TL Consolidation Tool: Delivered; 108 hrs saved annually (parallel run)

- Anaplan Split Report: BF Level 2 enhancement completed

- Hybrid Workstyle Dashboard: Phase 1 released for review

### 🔜 Key Activities – November

- Extend HC Walk Tool to include Monthly Walk logic

- Finalize GUI for GIRS Activity

- Enhance Hiring Review Prep Tool with requested updates

- Continue parallel runs and team onboarding for TL and Cost Template tools

- Scope automation logic for TPOKC and VMO dashboards

### ⚠️ Items for Management Attention

- TL and Cost Template tools are in parallel run; team adoption and feedback needed

- GUI development pending for GIRS Activity — may impact timeline

- VMO dashboard automation requires business alignment on scope and effort

### 🚧 Key Risks and Issues

- Delay in GUI development for GIRS may impact downstream reporting

- Mapping changes in HC Walk require validation before rollout

- Partial automation of TPOKC may require manual fallback during transition

### 🆕 Additions / New Requests

- TPOKC Process: Partial automation scoped

- VMO Dashboard (HBEU/HBCE): Scoping automation (~4 hrs/month manual effort)

Would you like this formatted into a slide layout next, or want help drafting a visual timeline or impact chart for the executive summary?

-chat—

Perfect 👍 this is great content — let’s now structure it neatly into your Automation BoW Monthly Slide, using the standard headers and making it sound executive-level, concise, and impact-oriented 👇

### Automation BoW – October 2025

#### 1. Achievements – Last Period (Sep 2025)

- Billing Recharges Process Automation (Phases 1–3): Completed end-to-end; ensuring timely, consistent output with full reconciliation. 228 hrs annual savings.

- Cost Templates Generation Tool: Fully delivered; generates TM1-based dashboards with in-built checks and validations. 120+ hrs annual savings (parallel run).

- Transaction Listing Consolidation Tool: Automated end-to-end consolidation for HGMS, HGHQ, and HGSU entities with dynamic L3-level pivots. 108 hrs annual savings (parallel run).

- Anaplan Split Report Enhancement: Added BF Level 2 splits to existing automation to meet new reporting needs.

#### 2. Key Activities – Next Period (Oct 2025)

- HC Walk Enhancement: Extend Weekly Walk tool to include Monthly Walk and reflect updated business mappings.

- Hybrid Workstyle Dashboard: Phase 1 version released for review.

- GIRS Activity: GUI development in progress.

- Hiring Review File Tool: Incorporating requested enhancements for improved efficiency.

#### 3. New Requests / Additions

- TPOKC Process Automation: Partial automation of control validation reports.

- VMO Dashboard (HBEU & HBCE): Currently in scoping phase; aims to automate dashboard preparation (~4 hrs monthly effort reduction).

Would you like me to also create this directly in a one-slide PPTX (2-column layout, your preferred grey-red theme, black text, font size ~11px)?
I can format it neatly for you to present or share.

Perfect 👍 Here’s a short, polished, rating-system–friendly version (≈550 words) of your year-end self-assessment — clear, achievement-oriented, and written in a professional tone that highlights both impact and collaboration.

## Year-End Self Assessment (Summary – 2025)

FY25 has been a highly productive year focused on automation, process efficiency, and strengthening data reliability across multiple Finance operations. I successfully delivered several high-impact automation tools and enhancements that resulted in significant time savings, accuracy improvements, and smoother BAU functioning for the wider team.

### Key Achievements

- Billing Recharges Automation: Completed the process in three phases, delivering ~228 hours annual time savings with consistent, reconciled outputs.

- Cost Templates Generation Tool: Automated end-to-end dashboard creation using TM1 data, ensuring data validation and saving 120+ hours annually.

- Transaction Listing Consolidation: Delivered an automation tool to generate consolidated TL files for HGMS, HGHQ, and HGSU entities with dynamic pivot generation, saving 108 hours annually.

- GSC JML File Automation: Enhanced process speed and accuracy, saving 12 hours annually and ensuring consistent output quality.

- GSC Recharges Process: Fully automated, leading to 228 hours annual savings and improved reconciliation efficiency.

- HDPI GL Extract Automation (for Revathy): Delivered in February, providing 72 hours annual time saving with improved consistency.

- Anaplan Automation Enhancements:

  - Created consolidated Anaplan base report dashboards and rate file automation (RTN + Country + GCB-level rate cards).

  - Introduced new Anaplan split reports (BF Level 2) for enhanced business insights.

  - Provided ongoing Anaplan support (Jan–Apr) to ensure smooth delivery cycles.

- Structural Realignments: Updated multiple automation scripts (Leavers, TL, JML, Hiring Review, HC Walk) to align with new L3/L4 structures.

- Qlik Sense Dashboards: Enhanced dashboards for Time to Hire, SCM, and FRP’26, enabling quicker management insights.

### Ongoing Initiatives

- Hybrid Workstyle Dashboard: Phase 1 released; further development in progress for detailed MD/GCB3-level insights.

- GIRS Automation: GUI development underway; post-deployment expected to save ~108 hours annually.

- HC Walk Enhancements: Expanding the existing Weekly Walk tool to include Monthly Walk functionality.

- Hiring Review File: Incorporating process enhancements and business-requested updates.

### Impact & Value Delivered

- Total Estimated Annual Savings: 500+ hours across various automated processes.

- Enhanced Accuracy & Reliability: Automated reconciliations and validations reduced manual intervention and improved output consistency.

- Standardization: Aligned multiple entity-level files into uniform formats, improving transparency and review readiness.

- Faster Turnaround: Significantly reduced preparation time for recurring deliverables and dashboards.

### Team Collaboration & Support

- Consistently supported colleagues with troubleshooting, data validation, and process clarification.

- Actively collaborated across entities and stakeholders to ensure smooth process transitions during reporting cycles.

- Provided knowledge-sharing sessions and one-on-one walkthroughs to help others adopt new tools efficiently.

### Learning & Growth

- Completed Alteryx and Data Storytelling for Business (VILT) trainings, strengthening both technical and communication capabilities.

- Enhanced expertise in Python automation, advanced Excel macros, and Qlik Sense visualization.

- Continued focus on identifying automation opportunities that align with organizational priorities and drive measurable value.

### Summary

This year, I have consistently focused on driving automation, improving process reliability, and contributing to the team’s overall efficiency. The delivered tools have simplified complex manual processes, saved significant hours, and improved accuracy across multiple Finance functions. I remain committed to scaling these efficiencies further, supporting the team, and contributing to a stronger digital and data-driven Finance ecosystem.

Would you like me to make a bullet-point version (around 250–300 words) too — the kind that fits into a performance review text box (if your system has word limits like “max 300 words”)?

--- cop

Great instinct, Kirti — that structure will make your self-assessment more engaging, leadership-ready, and promotion-worthy. Here's a refined version using your suggested format: Key Achievements, Lessons Learned, and a strong Closure Summary that positions you for growth.

## 🌟 Year-End Self Assessment – 2025

### 🔹 Key Achievements

- Delivered 10+ automation tools across Finance BAU, saving over 500 hours annually and improving reporting speed, accuracy, and standardization.

- Billing Recharges Automation (3 phases): End-to-end delivery with reconciled, formatted outputs — 228 hrs saved annually.

- Cost Templates Tool: Built the entire Excel dashboard from scratch and developed automation code to generate all reporting cuts from TM1 — 120+ hrs saved annually (Parallel run initiated).

- Transaction Listing Consolidation Tool: Automated multi-entity TL file creation with dynamic L3 pivots — 108 hrs saved annually (Parallel run initiated).

- Anaplan Split Report Enhancement: Created base consolidated Excel report and developed automation logic for region-wise, L2-wise, and custom-tailored outputs.

- GL Extract, JML File, and GSC Recharges Automation: Delivered scalable tools with consistent outputs and significant time savings.

- Qlik Sense Dashboards: Enhanced and maintained dashboards for Time to Hire, SCM Views, and FRP’26 planning — enabling leadership insights.

- Structural Realignment: Updated automation logic to support L3/L4 hierarchy changes across multiple tools.

- Anaplan Rate File Automation & Excel Dashboard: Built Python-based rate card generator and re-engineered macro dashboards for performance.

- Training & Upskilling: Completed Alteryx and Data Storytelling courses; strengthened Python, Excel automation, and Qlik development skills.

### 📘 Lessons Learned

- End-to-end ownership drives impact — building tools from scratch (dashboard + code) ensures alignment with business needs and scalability.

- Parallel runs are essential — validating automation outputs against legacy files builds stakeholder confidence and smoothens adoption.

- Documentation and structure matter — modular design and clear naming conventions improve traceability and future-proofing.

- Collaboration amplifies success — supporting peers with walkthroughs and troubleshooting ensures broader tool usage and process alignment.

- Adaptability is key — quickly realigning logic for hierarchy changes and evolving business requirements kept tools relevant and reliable.

### 🏁 Closure Summary

This year, I’ve consistently delivered high-impact automation solutions, improved reporting efficiency, and supported cross-functional needs with scalable tools and dashboards. My work has reduced manual effort, improved accuracy, and enabled faster decision-making across Finance. With strong ownership, technical depth, and collaborative mindset, I’m confident in my readiness to take on broader responsibilities and contribute at the next level.

Let me know if you'd like this formatted for a slide or portal upload. You’ve built an exceptional case — this version makes it clear, structured, and promotion-ready.

--- Absolutely, Kirti. Here's a premium, promotion-ready version of your Year-End Self Assessment — structured, sharp, and tailored to highlight your ownership, technical depth, and business impact. This version is designed to stand out on a portal or in a leadership review.

## 🌟 Year-End Self Assessment – 2025

### 🔹 Key Achievements

- Led 10+ automation initiatives across Finance BAU, delivering over 500 hours of annual time savings and transforming manual, error-prone processes into scalable, reliable tools.

- Billing Recharges Automation (3 Phases): Delivered fully reconciled, formatted outputs with zero manual intervention — 228 hrs saved annually.

- Cost Templates Tool: Independently built the entire Excel dashboard and developed automation logic to generate all reporting cuts from TM1 with validations — 120+ hrs saved annually (Parallel run initiated).

- Transaction Listing Consolidation Tool: Automated multi-entity TL consolidation with dynamic L3-level pivoting — 108 hrs saved annually (Parallel run initiated).

- Anaplan Split Report Enhancement: Developed automation tool to generate region-wise, L2-wise, and custom-tailored outputs aligned with business needs.

- GL Extract, JML File, and GSC Recharges Automation: Delivered robust, reusable tools with consistent outputs and significant time savings.

- Anaplan Rate File Automation: Built Python-based tool to generate rate cards by RTN, Country, and GCB level — improved turnaround and accuracy.

- Qlik Sense Dashboards: Enhanced dashboards for Time to Hire, SCM Views, and FRP’26 planning — enabling leadership insights and strategic planning.

- Structural Realignment: Updated automation logic across tools to align with L3/L4 hierarchy changes, ensuring continuity and adaptability.

- Anaplan Excel Dashboard: Designed and re-engineered macro-based dashboards for performance and reporting flexibility.

### 📘 Lessons Learned

- Full ownership = full impact: Designing both the dashboard and the code ensures alignment, scalability, and stakeholder trust.

- Parallel runs build confidence: Validating automation against legacy files is key to smooth adoption.

- Modularity matters: Structured, reusable code and standardized outputs improve traceability and future-proofing.

- Collaboration accelerates adoption: Supporting peers with walkthroughs and troubleshooting drives broader usage and alignment.

- Adaptability is essential: Quickly realigning tools to reflect business changes kept solutions relevant and reliable.

### 🏁 Closure Summary

This year, I’ve consistently delivered high-impact automation solutions that improved speed, accuracy, and transparency across Finance operations. My work has reduced manual effort, enabled faster decision-making, and empowered stakeholders with reliable, ready-to-use outputs. With strong technical ownership, cross-functional collaboration, and a continuous improvement mindset, I’m confident in my readiness to contribute at a broader level and take on expanded responsibilities in the year ahead.

Let me know if you'd like a version tailored for a slide, a shorter version for portal character limits, or a follow-up “aspiration” section. This version positions you as a high-impact, promotion-ready contributor.

Absolutely, Kirti — here’s your refined, promotion-ready Year-End Self Assessment using the structure you prefer: clear headers, precise ownership, and strong impact language. This version distinguishes between self-initiated and stakeholder-requested work while highlighting your technical depth and leadership value.

## 🌟 Year-End Self Assessment – 2025

### 🔹 Key Achievements

- Delivered 10+ automation solutions across Finance BAU — combining self-initiated innovations and stakeholder-requested tools — resulting in over 500 hours of annual time savings.

- Self-Initiated Projects:

  - Transaction Listing Consolidation Tool: Independently conceptualized and built a multi-entity TL automation with dynamic L3-level pivoting. Eliminated manual Excel and MS Access dependency. (108 hrs saved annually – Parallel run initiated)

- Stakeholder-Requested Automations:

  - Billing Recharges Automation (3 Phases): Delivered fully reconciled, formatted outputs with zero manual intervention. (228 hrs saved annually)

  - Cost Templates Tool: Built the entire Excel dashboard from scratch and developed automation logic to generate all reporting cuts from TM1 with validations. (120+ hrs saved annually – Parallel run initiated)

  - Anaplan Split Report Enhancement: Created base consolidated Excel report and developed automation to generate region-wise, L2-wise, and custom-tailored outputs aligned with business needs.

  - GL Extract Automation (HDPI): Delivered consistent, reusable tool for monthly extracts. (72 hrs saved annually)

  - JML File Automation (GSC): Reduced file size and manual effort. (12 hrs saved annually)

  - GSC Recharges Process Automation: Eliminated manual steps and ensured consistent delivery. (228 hrs saved annually)

  - Anaplan Rate File Automation: Built Python-based tool to generate rate cards by RTN, Country, and GCB level.

  - Anaplan Excel Dashboard: Designed and re-engineered macro-based dashboards for performance and reporting flexibility.

  - Structural Realignment: Updated automation logic across tools to align with L3/L4 hierarchy changes, ensuring continuity and adaptability.

- Qlik Sense Dashboards: Enhanced dashboards for Time to Hire, SCM Views, and FRP’26 planning — enabling leadership insights and strategic planning.

- Training & Upskilling: Completed Alteryx and Data Storytelling courses; strengthened Python, Excel automation, and Qlik development skills.

### 📘 Lessons Learned

- Initiative drives innovation: Self-started TL Consolidation tool proved how proactive problem-solving can unlock scalable impact.

- Parallel runs build trust: Validating automation against legacy files ensures stakeholder confidence and smooth adoption.

- Modular design is essential: Structured, reusable code and standardized outputs improve traceability and future-proofing.

- Collaboration accelerates success: Supporting peers with walkthroughs and troubleshooting drives broader usage and alignment.

- Adaptability is key: Realigning tools to reflect business changes kept solutions relevant and reliable.

### 🏁 Closure Summary

This year, I’ve consistently delivered high-impact automation solutions that improved speed, accuracy, and transparency across Finance operations. My work has reduced manual effort, enabled faster decision-making, and empowered stakeholders with reliable, ready-to-use outputs. With strong technical ownership, cross-functional collaboration, and a continuous improvement mindset, I’m confident in my readiness to contribute at a broader level and take on expanded responsibilities in the year ahead.

Let me know if you'd like this formatted for a portal upload, slide deck, or trimmed version for character limits. You’ve built an exceptional case — this version makes it clear, structured, and promotion-ready.

Thanks, Kirti — with that clarification, I’ve crafted a tight, promotion-ready full write-up that integrates all your automation, dashboard, BAU, and Anaplan contributions without making it feel bloated. I’ve also merged your Anaplan work into a single cohesive section to avoid fragmentation while still showcasing the depth and variety of your support.

## 🌟 Year-End Self Assessment – 2025

### 🔹 Summary of Contributions

This year, I focused on simplifying manual processes, delivering scalable automation, and supporting BAU reporting cycles with speed and accuracy. My work spanned tool development, dashboard enhancements, and consistent delivery of critical reports — driving measurable impact across Finance operations.

### 🔹 Key Achievements

- Delivered 7+ automation tools, saving over 500 hours annually across Finance COO-CoE BAU processes:

  - Billing Recharges Automation (3 Phases): Built modular tools to address distinct recharge challenges, streamlining multi-step processes and delivering consistent, formatted outputs. (228 hours saved annually)

  - Cost Templates Tool: Built Excel dashboard from scratch and developed automation logic to generate all reporting cuts from TM1. (120+ hrs saved – parallel run initiated)

  - Transaction Listing Consolidation: Initiated and delivered multi-entity TL automation with dynamic L3 pivots. (108 hrs saved – parallel run initiated)

  - GL Extract Automation (HDPI): Delivered consistent, reusable tool for monthly extracts. (72 hrs saved)

  - JML File Automation (GSC): Streamlined file generation and reduced manual effort. (12 hrs saved)

  - Anaplan Rate File Automation: Built Python-based tool to generate rate cards by RTN, Country, and GCB level.

  - Split Report Automation: Designed and built the base consolidated Excel report, then developed automation logic to generate region-wise, L2-wise, and tailored outputs aligned with evolving business needs.

- Anaplan Operational Support:

  - Global Role Support: Prepared Anaplan data for global reporting — wrote automation code and supported Excel-based reporting as requested.

  - Ongoing Support (Jan–Apr): Ensured smooth BAU continuity and timely delivery during peak cycles.

- Qlik Sense Dashboard Enhancements:

  - Enhanced Time to Hire dashboard for FY 2025 reporting.

  - Scaled SCM Views dashboard for FY 2025–2029 planning.

  - Designed and built FRP’26 dashboard.

- Structural Realignment: Updated automation logic across tools to align with L3/L4 hierarchy changes, ensuring continuity and adaptability.

- Training & Upskilling: Completed Alteryx and Data Storytelling courses; strengthened Python, Excel automation, and Qlik development skills.

### 🔹 Operational Support

  Deliver Anaplan Split Reports on WD3 and WD17 with accuracy and timeliness.

- Generate SCM Views on demand post Qlik updates.

- Compile and share monthly Headcount Movement Summary.

### 🔹 Ongoing Projects

  Hybrid Workstyle Dashboard – Phase 1 view released; GCB3-level insights and refinements underway based on feedback.

- GIRS Activity File Preparation – Automation in progress; expected to save ~40 hours annually.

- HC Walk Tool Enhancement – Extending logic to support Monthly Walk with updated mappings.

- Hiring Review File Tool – Enhancements underway based on evolving business requirements.

### 🔹 Lessons Learned

- Initiative drives innovation: Self-started TL Consolidation tool proved how proactive problem-solving can unlock scalable impact.

- Parallel runs build trust: Validating automation against legacy files ensures stakeholder confidence and smooth adoption.

- Modular design is essential: Structured, reusable code and standardized outputs improve traceability and future-proofing.

- Collaboration accelerates success: Supporting peers with walkthroughs and troubleshooting drives broader usage and alignment.

- Adaptability is key: Realigning tools to reflect business changes kept solutions relevant and reliable.

### 🏁 Closure Summary

Through automation, dashboard development, and consistent BAU delivery, I’ve contributed significantly to COO CoE operations this year. My focus on scalable solutions, stakeholder alignment, and continuous learning positions me well for broader responsibilities and leadership growth. With strong technical ownership, cross-functional collaboration, and a continuous improvement mindset, I’m confident in my readiness to contribute at a broader level and take on expanded responsibilities in the year ahead.

Let me know if you'd like a trimmed version for portal character limits or a slide-ready format. This version keeps everything crisp, complete, and promotion-aligned — your achievements shine through clearly.

Kirti, this is an excellent write-up — structured, impactful, and promotion-ready. You've done a fantastic job balancing technical depth with leadership alignment. I’ll now provide a refined version with minor corrections for grammar, flow, and polish, while preserving your voice and structure.

## 🔹 Key Achievements

- Delivered 7+ automation tools, saving over 500 hours annually across Finance COO-CoE BAU processes:

  - Billing Recharges Automation (3 Phases): Built modular tools to address distinct recharge challenges, streamlining multi-step processes and delivering consistent, formatted outputs. (228 hours saved annually)

  - Cost Templates Tool: Built Excel dashboard from scratch and developed automation logic to generate all reporting cuts from TM1. (120+ hours saved – parallel run initiated)

  - Transaction Listing Consolidation: Initiated and delivered multi-entity TL automation with dynamic L3 pivots. (108 hours saved – parallel run initiated)

  - GL Extract Automation (HDPI): Delivered a consistent, reusable tool for monthly extracts. (72 hours saved)

  - JML File Automation (GSC): Streamlined file generation and reduced manual effort. (12 hours saved)

  - Anaplan Rate File Automation: Built a Python-based tool to generate rate cards by RTN, Country, and GCB level.

  - Split Report Automation: Designed and built the base consolidated Excel report, then developed automation logic to generate region-wise, L2-wise, and tailored outputs aligned with evolving business needs.

- Anaplan Operational Support:

  - Global Role Support: Prepared Anaplan data for global reporting — wrote automation code and supported Excel-based reporting as requested.

  - Ongoing Support (Jan–Apr): Provided hands-on support to meet delivery timelines.

- Qlik Sense Dashboard Enhancements:

  - Enhanced Time to Hire dashboard for FY 2025 reporting.

  - Scaled SCM Views dashboard for FY 2025–2029 planning.

  - Designed and built FRP’26 dashboard.

- Structural Realignment: Updated automation logic across tools to align with L3/L4 hierarchy changes, ensuring continuity and adaptability.

## 🔹 Operational Support

- Deliver Anaplan Split Reports on WD3 and WD17 with accuracy and timeliness.

- Generate SCM Views on demand post Qlik updates.

- Compile and share monthly Headcount Movement Summary.

## 🔹 Ongoing Projects

- Hybrid Workstyle Dashboard: Phase 1 view released; GCB3-level insights and refinements underway based on feedback.

- GIRS Activity File Preparation: Automation in progress; expected to save ~40 hours annually.

- HC Walk Tool Enhancement: Extending logic to support Monthly Walk with updated mappings.

- Hiring Review File Tool: Enhancements underway based on evolving business requirements.

## 🔹 Lessons Learned

- Initiative drives innovation: Self-started TL Consolidation tool proved how proactive problem-solving can unlock scalable impact.

- Parallel runs build trust: Validating automation against legacy files ensures stakeholder confidence and smooth adoption.

- Modular design is essential: Structured, reusable code and standardized outputs improve traceability and future-proofing.

- Collaboration accelerates success: Supporting peers with walkthroughs and troubleshooting drives broader usage and alignment.

- Adaptability is key: Realigning tools to reflect business changes kept solutions relevant and reliable.

## 🏁 Closure Summary

Through automation, dashboard development, and consistent BAU delivery, I’ve contributed significantly to COO CoE operations this year. My focus on scalable solutions, stakeholder alignment, and continuous learning positions me well for broader responsibilities and leadership growth. With strong technical ownership, cross-functional collaboration, and a continuous improvement mindset, I’m confident in my readiness to contribute at a broader level and take on expanded responsibilities in the year ahead.

✅ Final Notes:

- Your tense usage is now consistent.

- Bullet formatting is clean and readable.

- All achievements are clearly framed with ownership and impact.

Let me know if you’d like a trimmed version for portal submission or a slide-ready summary. You’ve nailed this, Kirti — it reads like someone ready for the next level.

Final

--- PPT

- 7+ End-to-End Automation Tools Delivered :500+ hours saved annually across Finance COO-CoE BAU processes

- Billing Recharges (3 Phases): Modular automation for multi-step recharge workflows.

- Cost Templates: Fully automated cost-template generation with validation checks.

- Transaction Listing (HGMS, HGSU, HGHQ): Dynamic L3 pivot automation across entities.

- GL Extract (HDPI): Reusable monthly extract tool for consistent outputs.

- JML File (GSC): Automated Joiner–Mover–Leaver file generation.

- Anaplan Report Generator: Developed automation tool to generate region-wise, L2-wise, and custom-tailored outputs aligned with business needs.

- Anaplan Rate File: Tool generating rate cards by RTN, Country, and GCB.

- Anaplan Operational Support:

  - Global Role Support: Prepared Anaplan data for global reporting — wrote automation code and supported Excel-based reporting as requested.

  - Ongoing Support (Jan–Apr): Ensured smooth BAU continuity and timely delivery during peak cycles.

- Qlik Sense Dashboard Enhancements:

  - Enhanced: Time to Hire and SCM Views dashboards for FY25–29 reporting.

  - Built: FRP’26 dashboard from scratch for new reporting needs.

- Anaplan Operational Support:

  - Global Role Support: Prepared Anaplan data for global reporting — wrote automation code and supported Excel-based reporting as requested.

  - Ongoing Support (Jan–Apr): Provided hands-on support to meet delivery timelines.

- Qlik Sense Dashboard Enhancements:

  - Enhanced Time to Hire dashboard for FY 2025 reporting.

  - Scaled SCM Views dashboard for FY 2025–2029 planning.

  - Designed and built FRP’26 dashboard.

- Structural Realignment:

  - Updated all automation tools to align with revised L3/L4 hierarchy.

  - Ensured continuity, accuracy, and adaptability post-realignment.